}

Guide 1. APT Project Definition

Capstone Subject

- PART I

1.Personal background

| Student Name | Brian Chávez |
| --- | --- |
| Rut | 21561587-1 |
| Career | Computer Science Engineering |
| Campus | San Andrés Concepción |

| Student Name | Carlos Soto |
| --- | --- |
| Rut | 19906805-9 |
| Career | Computer Science Engineering |
| Campus | San Andrés Concepción |

| Student Name | Juan Pablo Arriagada |
| --- | --- |
| Rut | 21560068-8 |
| Career | Computer Science Engineering |
| Campus | San Andrés Concepción |

2.APT Project Description

| Project name | CampusLink |
| --- | --- |
| Performance Areas | - Data model analysis and development - Software programming - Software quality assurance - IT project management - Software architecture - IT requirements planning - Business intelligence. |
| Competencies | - Design and develop innovative, high-quality software solutions by applying the software development life cycle according to the characteristics of the project, industry best practices, and quality standards. - Design and develop solutions that address information requirements within organizational contexts, considering both relational and non-relational databases. - Design and adapt requirements engineering processes through the use of cutting-edge methodologies and industry standards for the development of complex, innovative, and high-quality IT solutions. - Evaluate and manage projects within the area of professional specialization throughout their entire life cycle, following best practices and using software methodologies and tools to meet organizational requirements in both traditional and agile contexts. - Design software solutions covering the entire software development life cycle, in accordance with standards, frameworks, regulations, technologies, and methodologies that promote innovation, with a focus on project quality, security, and sustainability. - Develop innovative software projects for mobile platforms and devices using frameworks, development tools, programming languages, and industry best practices in software development. |

3. APT Project Basis

| APT Project Relevance | The problem addressed through the development of this project is the lack of visibility into activities and content outside the classroom across the campuses of different higher education institutions. Our solution aims to centralize the available information so that students can access it easily and interactively. - Why did you choose this topic? Throughout our formal education, we identified a significant gap in student communication and access to reliable academic resources outside the classroom on higher education campuses. This results in valuable notes being lost and useful physical resources, such as calculators and books, going unused, affecting academic and social integration, particularly among first-year students. - Why is this topic relevant to the professional field of your degree? The development of CampusLink addresses real-world workplace challenges, including the development of responsive web and mobile applications, database integration, real-time geolocation systems (GPS), and recommendation algorithms. - Where is the situation you are going to address located? (e.g., country, region, municipality, or institution) What are the main characteristics of this location? Chile, Duoc UC, San Andrés Campus, Concepción. It is a campus with a large and diverse student community, with a high volume of academic, sports, and extracurricular activities. - Who is affected or impacted by the situation you are going to address? (e.g., age group, users of a particular service, etc.). It directly affects the entire student community, including students who need academic materials or want to sell or lend resources, as well as student leaders on campus who require an official channel to promote campaigns, workshops, and sponsored events. - What would be the value contribution (real or simulated) of your APT Project to the professional and/or social context in which it would be implemented? Create a collaborative and sustainable ecosystem through the secure exchange or sale of academic resources, optimize access to extracurricular activities through an interactive campus map, and improve student performance through intelligent recommendations based on the curriculum. |
| --- | --- |
| APT Project Description | The project is expected to increase the visibility of activities through an application that allows students to share events and groups using an interactive map, providing simple and direct access through notifications. This will promote greater awareness of what is happening on campus through a centralized platform. At the same time, the application will enable students to share physical and digital academic materials through a recommendation system. |
| Project Relevance to the Graduate Profile | This project is related to the graduate profile of the Computer Engineering degree, as it will involve applying knowledge in Software Development, Database Management and Modeling, while the entire project life cycle will be supported by best practices in IT Project Management. |
| Relationship with Professional Interests Brian Chavez | The development of this project is aligned with our professional interests, as throughout this semester we will deepen our knowledge in each of the areas taught by the institution. This will allow us to improve our skills as future professionals and contribute significantly to our professional growth. Although I do not have a clearly defined professional interest in a specific area at this stage, I believe that this project will provide us with valuable experience and result in a strong portfolio project when applying for jobs. |
| Relationship with Professional Interests Carlos Soto | Being involved in this initiative strengthens my professional profile in technological development. Beyond code implementation and infrastructure, it allows me to develop comprehensive skills by requiring me to understand how to effectively communicate and bring robust technological solutions closer to users through functional and effective design. |
| Relationship with Professional Interests Juan-Pablo Arriagada | The development of this project is related to my professional interests mainly because it allows me to strengthen transversal skills for my development as a future professional in the data field, particularly by requiring me to understand how to visually communicate information derived from data analysis. |
| Feasibility of Developing the APT Project | We believe that developing this project is feasible within the current semester, as the proposed solution and its scope are achievable with the technologies and knowledge we possess within the established timeframe (18 weeks, with 20 hours per week allocated to the course). The resources required for this project mainly consist of software development tools, such as the technological stack we will use, as well as the hardware available to each team member. External factors that facilitate development include the fact that most of the work can be carried out remotely, as this is a software project. However, external factors that could hinder development may include unforeseen circumstances beyond each team member's control, such as health-related issues or other personal circumstances. |

- PART II

4. Objectives

| General Objective | Design and implement a digital platform aimed at the student community that facilitates the publication, search, recommendation, and secure exchange of physical and digital academic resources, as well as the promotion of and participation in activities within the institution, with the purpose of improving resource reuse and access to relevant information for students. |
| --- | --- |
| Specific Objectives | 1. During the first semester of implementation, ensure that at least 50% of registered users publish, request, or interact with at least one academic resource. 2. Reach a minimum of 100 active publications classified by degree program and subject during the first semester after launch. 3. Achieve a minimum rate of 60% of resource requests that are successfully completed through sales, loans, or donations during the first semester after launch. 4. Ensure that at least 40% of monthly interactions consist of recommendations generated by the platform, using information related to the user's degree program, subjects, and interaction history during the first semester after launch. 5. Achieve the creation of at least 20 activities or study groups per month by students during the first semester of operation. 6. Ensure that at least 50% of activities have the participation of two or more users in addition to the creator. 7. Register a minimum of 5 official publications per month from authorized users. |

5. Methodology

Methodology Description

As a group, we have decided to use the Agile Scrum methodology for this project, organizing the development process into sprints. We believe this approach will allow us to receive continuous feedback from our supervising professors during each sprint, with each sprint lasting one week. This will give us the advantage of delivering a new version of the project every week, including progress and corrections that can be reviewed and addressed in a timely manner before the next delivery. Initially, the main roles and responsibilities will be distributed as follows. However, each team member may assume another member's responsibilities if required throughout the semester: - Brian Chávez: Responsible for backend architectural design and physical database modeling. - Juan Pablo Arriagada: Responsible for responsive and adaptive visual design, as well as frontend visualization flows and user experience. - Carlos Soto: Responsible for coordinating Scrum ceremonies, managing and prioritizing the Backlog, gathering user stories, and ensuring comprehensive quality assurance (QA).

6. Evidences

| Evidence Type (Progress or Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Product Vision | Document that summarizes the overall vision of the product, defining the problem it addresses, the target audience, and the platform's value proposition. | Provides evidence of the team's ability to establish a clear and shared vision of the project to guide decision-making throughout its development. |
| Progress | Product backlog | Prioritized list of user stories and features to be developed throughout the project, classified according to their relevance to the product. | Provides evidence of the team's ability to identify, prioritize, and manage project requirements in a structured manner. |
| Progress | Sprint backlog | Detailed list of the tasks selected and committed to by the team for each project sprint. | Provides evidence of the planning and execution of work in short, iterative cycles, as required by the applied Agile methodology. |
| Progress | Definition of done | Document that establishes the quality and completeness criteria that each deliverable must meet to be considered finished. | Provides evidence of the team's commitment to consistent and clearly defined quality standards throughout the project's development. |
| Progress | Design Document | Document detailing the technical and visual design of the platform, including its architecture, data model, and interface design. | Provides evidence of the team's ability to translate project requirements into a coherent technical and visual solution. |
| Progress | Retrospective Evidence | Record of the team's reflections at the end of each sprint, identifying lessons learned and opportunities for improvement in the work process. | Provides evidence of the team's ability to self-assess its work process and apply continuous improvement throughout the project's development. |
| Progress | Test Plan + Evidence | Document detailing the test cases defined to validate the proper functioning of the platform, along with evidence of their execution. | Provides evidence of the team's commitment to software quality through defined validation and control processes. |
| Progress | Technical Deployment Manual | Document detailing the technical steps required to install, configure, and deploy the platform in a production or testing environment. | Provides evidence of the team's ability to technically document the solution, ensuring its reproducibility and maintainability. |

| Evidence Type (Progress or Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Architecture Diagram | High-level visual representation of the system's structure, illustrating its main modules, technologies, and underlying infrastructure. | Provides evidence of the team's ability to define, structure, and technically communicate the project's overall solution. |
| Progress | Component Diagram | Diagram detailing the structural building blocks of the software and the interfaces or ports through which they interact. | Provides evidence of the team's understanding of the system's modular structure, ensuring proper separation of responsibilities and code cohesion. |
| Progress | Service Communication Diagram | Diagram that dynamically illustrates how different microservices or system nodes interact and exchange data. | Provides evidence of the logical integration design and the proper flow of information within distributed architectures. |

| Evidence Type (Progress or Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | SQL Script | File containing the code statements (DDL and DML) required for the creation, modification, and initial population of the database. | Demonstrates the team's technical ability to physically implement the information storage structure. |
| Progress | Logical Model | Graphical representation of data entities, their attributes, and the relationships between them, independently of the database engine. | Demonstrates the ability to abstract, normalize, and logically structure the project's information requirements. |
| Progress | Physical Model | Detailed database design adapted to a specific database management system, including exact data types, primary/foreign keys, and constraints. | Demonstrates the ability to translate an abstract logical model into an implementable and optimized database design. |
| Progress | Documental model | Structured representation of the documents, collections, attributes, and information relationships used in the non-relational database, considering the characteristics of MongoDB's document-based data model. | Demonstrates the team's ability to design and structure information using a non-relational data model, adapting the project's requirements to a document-based architecture while leveraging the flexibility and scalability of MongoDB. |

| Evidence Type (Progress or Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Use Case Diagram | Diagram that describes the functional interactions between external actors (users or other systems) and the proposed system. | Provides evidence of the accurate identification and understanding of functional requirements from the end user's perspective. |
| Progress | Main Functionality Sequence Diagram | Diagram detailing the chronological exchange of messages between objects or components to execute the software's critical functionality. | Provides evidence of the team's understanding of the logical and temporal flow of the main operations, ensuring that processes are executed in the correct order. |
| Progress | Component Diagram | Diagram showing the organization, dependencies, and packaging of the physical components that make up the software. | Provides evidence of software structuring oriented toward deployment, facilitating maintainability and module reuse. |

| Evidence Type (Progress or Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Security | Document defining the policies, protocols, and mechanisms for data protection, authentication, and access control within the system. | Provides evidence of the team's commitment to the integrity, confidentiality, and robustness of the platform against vulnerabilities. |
| Progress | Performance | Specification of acceptable response times, processing capacity, and expected efficiency under normal conditions. | Provides evidence of the technical planning required to ensure a smooth user experience and efficient resource utilization. |
| Progress | Scalability | Definition of architectural strategies to enable the system to support future increases in workload, data volume, or concurrent users. | Demonstrates a long-term vision and the ability to design systems prepared for growth without degrading service performance. |
| Progress | Availability | Specification of the expected uptime and redundancy or system failure recovery strategies. | Provides evidence of the technical considerations taken to ensure that the system remains operational, resilient, and continuously accessible. |
| Progress | Portability (Docker) | Documentation describing the system's ability to run consistently across multiple environments through the containerization of its services. | Provides evidence of the standardization of the execution environment, facilitating a seamless transition between development, testing, and production phases. |

| Evidence Type (Progress or Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Dockerfile(s) | Text files containing the instructions required to build standardized container images for each service in the project. | Provides evidence of the ability to isolate and package the application together with its dependencies, ensuring consistent environments. |
| Progress | docker-compose | YAML configuration file that defines, orchestrates, and connects the multiple containers that make up the application's complete architecture. | Provides evidence of proficiency in local orchestration and network configuration in multi-container execution environments. |
| Progress | .env Environment Variables | File that stores sensitive variables, credentials, and configuration parameters that depend on the execution environment. | Demonstrates the application of best practices in configuration management by decoupling sensitive data from the source code. |
| Progress | Deployment Manual in .md | Step-by-step guide structured to install, configure, and run the project's services from scratch on any computer. | Provides evidence of the ability to transfer technical knowledge, ensuring the reproducibility of the development and production environments. |

| Evidence Type (Progress or Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Unit Testing | Document or scripts detailing automated tests performed at the level of individual functions or classes in isolation. | Provides evidence of quality assurance at the codebase level to prevent early errors and ensure internal logic. |
| Progress | Integration Testing | Record of tests performed to validate proper communication, data transfer, and interaction between different system modules. | Provides evidence of the ability to ensure that the different architectural components function correctly when integrated. |
| Progress | Performance Testing | Report of the results obtained from load testing, stress testing, or response time measurements performed on the system. | Demonstrates the empirical validation of non-functional requirements related to speed and concurrency support. |
| Progress | Security Testing | Record of vulnerability analyses, code audits (e.g., static analysis), and software dependency checks. | Provides evidence of the application of preventive controls to ensure the application's robustness against potential threats and security breaches. |

| Evidence Type (Progress or Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Final | Final Document of APT Project | Project Closure Document, covering all the work carried out throughout the project, with particular emphasis on innovation and the innovative aspects of the developed solution. | In this section, the project closure document will be presented. It will also address whether the proposed solution ultimately solves the identified problem, what differentiates our solution from existing alternatives, and the value that our APT Project provides within the academic and social context. |

7.Work Planning

| APT Project Work Planning |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or Competency Units | Activity/Task Name | Activity/Task Description | Resources | Activity Duration | Responsible | Observations |
| IT Project Management | Semester Start and Team Formation | Formation of the work team and review of the general APT Project guidelines. | Course Documents | Week 1 to 4 | Brian Chávez, Carlos Soto, Juan Pablo Arriagada | Phase 1 starting point |
| IT Project Management | Project Planning and Definition | Definition of the vision, mission, target audience, and value proposition. Preparation of the Project Definition Document (Spanish and English). | APT Templates | Week 1 to 4 | Brian Chávez, Carlos Soto, Juan Pablo Arriagada | - |
| IT Project Management | Temporal planning document development | Creation of the detailed project schedule, including milestones and responsibilities. | Excel | Week 1 to 4 | Carlos Soto | - |
| IT Project Management | Phase 1 Evaluation Documentation | Preparation of the Competency Self-Assessment, Reflection Journal, Evaluation Spreadsheet, and Evaluation Rubric. | APT Templates | Week 1 to 4 | Brian Chávez, Carlos Soto, Juan Pablo Arriagada | - |
| IT Project Management | Phase 1 Presentation (20%) | Preparation and presentation of the first stage of the project. | PowerPoint / Canva | Week 1 to 4 | Brian Chávez, Carlos Soto, Juan Pablo Arriagada | MILESTONE: September 7th End of Phase 1 |
| Requirements Analysis and Planning | Agile Requirements Gathering | Preparation of the Product Vision, Product Backlog, and Sprint Backlog. Definition of user stories. | GitHub Projects | Week 5 to 16 | Carlos Soto | Phase 2 - First Progress starting point |
| Data Model Analysis and Development | Database Modeling | Creation of the Logical Model, Physical Model, and SQL Script. | Database Tools | Week 5 to 16 | Brian Chávez | - |
| Software Architecture | UML and Architecture Diagramming | Creation of Use Case, Class, Sequence, Component, Architecture, and Service Communication diagrams. | Excalidraw, bpmn.io | Week 5 to 16 | Juan Pablo Arriagada | - |
| Software Architecture | Technical Design and Non-Functional Requirements | Preparation of the Design Document, Definition of Done, and definition of Security, Performance, Scalability, and Availability requirements. | Technical Documentation | Week 5 to 16 | Carlos Soto | - |
| IT Project Management | Phase 2 - First Progress Submission (20%) | Submission of documentation and the first prototype development progress. | - | Week 5 to 16 | Brian Chávez, Carlos Soto, Juan Pablo Arriagada | MILESTONE: October 5th End of Phase 2 - First Progress |
| Software Programming | Development Environment Setup | Setup of the local development environment and repositories. | Git, IDEs | Week 5 to 16 | Brian Chávez, Carlos Soto, Juan Pablo Arriagada | Phase 2 - Final Progress starting point |
| Software Programming | Database and Backend Implementation | Development of backend logic, local database deployment, and creation of endpoints/APIs. | Visual Studio Code, Postman | Week 5 to 16 | Brian Chávez | - |
| Systems Security and Quality | Security Configuration | Implementation of roles, rate limiting, encryption, and user authentication. | Security Frameworks | Week 5 to 16 | Brian Chávez | - |
| Software Programming | Frontend Development | Creation of components, UI/UX, and the project's main screens. | Visual Studio Code, Figma | Week 5 to 16 | Juan Pablo Arriagada | - |
| Software Programming | Integration and Base Functional Testing | Integration of the backend with the frontend and resolution of initial bugs. | Development Tools | Week 5 to 16 | Brian Chávez, Juan Pablo Arriagada | - |
| IT Project Management | Phase 2 - Final Progress Presentation (30%) | Functional demonstration of the integrated software (Backend + Frontend). | Development Environment | Week 5 to 16 | Brian Chávez, Carlos Soto, Juan Pablo Arriagada | MILESTONE: November 16th End of Phase 2 - Final Progress |
| Software Architecture | Deployment and Portability (Docker) | Creation of Dockerfile(s), Docker Compose, .env file, and preparation of the deployment manual in .md format. | Docker, Cloud Server | Week 17 to 18 | Brian Chávez, Juan Pablo Arriagada | Phase 3 starting point |
| Software Quality | Testing and QA Execution | Preparation of the Test Plan and evidence. Execution of Unit, Integration, Performance, and Security Testing. | - | Week 17 to 18 | Brian Chávez, Carlos Soto, Juan Pablo Arriagada | - |
| IT Project Management | Final Adjustments and Retrospective | Generation of Agile retrospective evidence, post-testing bug fixes, and completion of documentation. | - | Week 17 to 18 | Carlos Soto | - |
| IT Project Management | Phase 3 Final Presentation (30%) | Final presentation of the complete project. | - | Week 17 to 18 | Brian Chávez, Carlos Soto, Juan Pablo Arriagada | MILESTONE: December 7th End of Phase 3 |

8.Temporal Planning Document